| Net Zero Group Project work |  |  |  |
| --- | --- | --- | --- |
| Date: | Attendee | Apologies: | Place & Time: |
| 09/02/2026 | Hsin Han Huag Sam McQuillen Alim Uzzaman Joesph Elder Mateusz Buczkowski | None | Rm 224 (library) 12:00 – 14:00 hrs |

| Agenda: |  |
| --- | --- |
| 1 | Problem statement (brainstorm and select a project) |
| 2 | Define project title |
| 3 | Product vision/MVP |
| 4 | Schedule meeting with TA’s |
| 5 | Generate user stories |
| 6 | Agree on weekly meetings timetable |

Meeting Log:

Problem Context
Users: Members of the public

Personas

Actor 1 – Joe (Student)
Joe works part-time and uses public transport. He wants to understand how different modes of transport to his workplace affect his CO₂ footprint, for example cycling, taxi, or motorbike.

Actor 2 – Phill (Middle-aged professional)
Phill works for the council in the city centre. He drives an older car and pays emission zone charges. He wants to understand how he can reduce his carbon footprint when travelling to work.

Actor 3 – Sarah (Housewife / Small business owner)
Sarah runs a small business from home and takes packages to her local post office three times a week. She wants to find out how she can reduce the CO₂ impact of these trips.

MVP (Minimum Viable Product)
A personal dashboard/mobile application that shows the CO₂ footprint associated with the use of different activities or items.
The dashboard allows users to input data to calculate their CO₂ emissions.

Product Name: Carbon Catcher

| Story ID | Feature (Epics) | Story Title | User Story | Acceptance Criteria | Priority | Justification of Prioritisation / Trade-off | Story Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S1 | Comparison of different | Car Emissions Input | As Phill (council worker), I want to input my car’s fuel type, age, and commute distance so that my commuting CO₂ footprint is calculated accurately. | - User can enter vehicle details- CO₂ calculation reflects vehicle type | Must | Essential for older-car users; supports real-world accuracy | Product Owner |
| S2 | Vehicle & Emission Zone Impact | Emission Zone Awareness | As Phill, I want to see how emission zone charges and my car usage impact my carbon footprint so that I can consider alternatives. | - Emission zone impact displayed- Clear indication of higher emissions | Should | Valuable insight but dependent on basic vehicle calculations being complete | Product Owner |
| S3 |  |  | How different transport mode effect my carbon emission, for example traveling to a destination by private or public transport |  |  |  |  |
| S4 |  |  | I want to see the expiry date and reduce the food wastage ,- Han |  |  |  |  |
|  |  |  | Energy - Sam |  |  |  |  |

| Actions to be completed |  |  |  |
| --- | --- | --- | --- |
| Action ID | Task Description | Owner | Status / Notes |
| 1 | Create an online GitHub repository to store project files | AU | Completed, other group members have been invited sign up on GitHub |
| 2 | Create a Google Doc and share it with the team | AU | To be completed |
| 3 | Arrange a meeting with the TA | Han | Meeting confirmed |
| 4 | Arrange TA meeting | Matt | Thursday, 12/02/2026 at 14:00 |
| 5 | Book a library room | AU | completed |
| 6 | Generate user stories | Team | After the initial meeting with TAs |
| 7 | Create story points | Team | To be completed |